Final Architecture (MVP)

Stack

- Frontend: React (Vite), role-based UI

- Backend: Node.js + Express

- Database: MySQL (or PostgreSQL)

- Auth: JWT (short-lived access token)

- Upload format: CSV (question,answer,level)

System Diagram

Final Data Model

users

- id (PK)

- name

- email (unique)

- password_hash

- role (admin / student)

- created_at, updated_at

questions

- id (PK)

- question_text

- answer_text

- level (1-6)

- created_by (FK -> users.id)

- created_at, updated_at

attempts

- id (PK)

- student_id (FK -> users.id)

- question_id (FK -> questions.id)

- student_answer

- submitted_at

Final API Contract (MVP)

Auth

- POST /auth/login

Input: email, passwordOutput: token + role + basic user info

Admin

- POST /admin/questions/upload (CSV file)

- GET /admin/questions?level=1 (optional but useful)

Student

- GET /student/levels (returns 1..6)

- GET /student/questions/random?level=1

- POST /student/attempts

- GET /student/attempts/:id/comparison

UI Pages (MVP)

Common

- Login page

- Role-based redirect

Admin

- Upload CSV page

- Upload result summary (rows inserted/failed)

Student

- Level selection page (1-6)

- Question answer page (text input)

- Comparison page (correct answer vs student answer side-by-side)

4-Day Deliverables (Final)

Day 1 — Foundation

- Project scaffolding (frontend + backend)

- DB created with 3 tables

- Auth login working for admin/student

- JWT + role middleware ready

Deliverable: login works and protected routes enforce role

Day 2 — Admin Upload

- CSV upload endpoint complete

- CSV parser + validations (level 1..6, non-empty fields)

- Questions inserted into DB

- Admin upload UI connected

Deliverable: admin can upload quiz file and data persists

Day 3 — Student Quiz Flow

- Level selection UI

- Fetch random question by level

- Submit answer and store attempt

- Comparison screen implemented

Deliverable: student completes one full quiz attempt flow

Day 4 — Stabilize + Demo

- End-to-end testing (admin + student)

- Error handling improvements

- Minor UI polish

- Seed/demo data + walkthrough prep

Deliverable: submission-ready MVP + demo script

Definition of Done (for your submission)

- Admin uploads questions via file

- Student selects level and answers

- App stores student answer

- App shows original vs student answer side-by-side

- SQL DB contains question, answer, level through questions table

- Role-based access works

Extras:
-- 1) USERS: #Admin + Students

CREATE TABLE users (

id INT AUTO_INCREMENT PRIMARY KEY,

name VARCHAR(100) NOT NULL,

email VARCHAR(150) NOT NULL UNIQUE,

password_hash VARCHAR(255) NOT NULL,

role ENUM('admin', 'student') NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP

);

-- 2) QUESTIONS:# Question bank uploaded by admin

CREATE TABLE questions (

id INT AUTO_INCREMENT PRIMARY KEY,

question_text TEXT NOT NULL,

answer_text TEXT NOT NULL,

level TINYINT NOT NULL,

created_by INT NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,

CONSTRAINT chk_level CHECK (level BETWEEN 1 AND 6),

CONSTRAINT fk_questions_created_by

FOREIGN KEY (created_by) REFERENCES users(id)

ON DELETE RESTRICT ON UPDATE CASCADE

);

-- 3) ATTEMPTS: #Student submitted answers

CREATE TABLE attempts (

id INT AUTO_INCREMENT PRIMARY KEY,

student_id INT NOT NULL,

question_id INT NOT NULL,

student_answer TEXT NOT NULL,

submitted_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_attempts_student

FOREIGN KEY (student_id) REFERENCES users(id)

ON DELETE CASCADE ON UPDATE CASCADE,

CONSTRAINT fk_attempts_question

FOREIGN KEY (question_id) REFERENCES questions(id)

ON DELETE CASCADE ON UPDATE CASCADE

- );


DAY1:
Set up backend project in backend/ using Node + Express.

- Connected backend to MySQL using mysql2 and verified DB connection.

- Added env config (.env) and changed port to 5050 because 5000 was already used by macOS.

- Built auth endpoint POST /auth/login:

- checks email/password

- validates hashed password

- returns JWT token + user role

- Added middleware for:

- token verification (requireAuth)

- role-based access (requireRole)

- Added basic test routes:

- /health (works)

- /admin/ping (admin only)

- /student/ping (student only)

- Updated seeded DB passwords from TEMP_HASH to bcrypt hashes so login works.

So Day 1 outcome: backend base is ready, auth is working, and we can start Day 2 (admin CSV upload).